Phase 0 — Backend Stability & Security (Foundation)

┼───────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 0.5 │ Audit all endpoints for tenant filtering — systematic sweep                                                         │ Catch any other missed filters before building more on top.                                           │

└─────┴─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┴───────────────────────────────────────────────────────────────────────────────────────────────────────┘

Insights app impact: 0.1 and 0.2 tighten security on endpoints the insights app may call. Test after each change.

---

Phase 1 — Backend: Notifications System (New)

Needed by almost every other feature. Build once, use everywhere.

#: 1.1

Task: Notification model

Detail: Notification table: id, company_id, user_id, contractor_id (nullable), type (enum: task, incident, action, training, visitor, system), title, body, data (JSON), read, read_at, created_at.

────────────────────────────────────────

#: 1.2

Task: Notification CRUD endpoints

Detail: GET /notifications (paginated, filtered by read/unread), PATCH /notifications/:id/read, POST /notifications/read-all, GET /notifications/unread-count.

────────────────────────────────────────

#: 1.3

Task: Notification dispatch service

Detail: Internal service that other services call: notify(user_id, type, title, body, data). Handles DB insert + future push delivery.

────────────────────────────────────────

#: 1.4

Task: Wire notifications into existing services

Detail: Task assignment → notify assignee. Incident created → notify managers. Action overdue → notify owner. Training assigned → notify user. Visitor overstay → notify host. Timesheet approved/rejected → notify submitter.

────────────────────────────────────────

#: 1.5

Task: Push notification infrastructure (can defer to Phase 5)

Detail: FCM/APNS registration endpoint, device token storage, push delivery. Needed for mobile but can stub initially.

---

Phase 2 — Backend: Fill Remaining Gaps

#: 2.1

Task: Calendar model & endpoints

Detail: Either a dedicated CalendarEvent model or expand the task calendar endpoint to include observation plans, training deadlines, maintenance due dates, action due dates. Add GET /calendar/events?start=&end= that aggregates across entity types.

────────────────────────────────────────

#: 2.2

Task: Contractor ↔ Task integration

Detail: Add contractor_id field to TaskAssignment. Add endpoint GET /contractors/me/tasks for contractor's assigned tasks filtered by active relationship. Validate relationship status + block access on assignment.

────────────────────────────────────────

#: 2.3

Task: Contractor self-service endpoints

Detail: GET /contractors/me/companies (list active relationships), GET /contractors/me/training (assigned training), PATCH /contractors/me/profile. These are needed before mobile can build contractor screens.

────────────────────────────────────────

#: 2.4

Task: Weather alerts

Detail: Add WeatherAlert model or simple threshold-based alerts (e.g. frost warning when temp < 2°C, spray window when wind < 15km/h and no rain). Wire into notifications.

────────────────────────────────────────

#: 2.5

Task: Reporting endpoints

Detail: GET /reports/tasks/summary, GET /reports/observations/summary, GET /reports/timesheets/export (CSV). Basic aggregations that both web and mobile can consume.

────────────────────────────────────────

#: 2.6

Task: Mapping: add spatial query endpoints

Detail: GET /blocks/within-bounds?bbox= for map viewport queries. GET /blocks/nearest?lat=&lon= for mobile GPS context.

Insights app impact: 2.4 adds weather alerts that the insights app could also surface. 2.6 improves the map data the insights app uses.

---

Phase 3 — Web & Mobile in Parallel (Core Workflows)

From here, web and mobile proceed concurrently. Web is filling gaps; mobile is being built from scratch. They share the same backend and @vineyard/shared services.

Web (filling gaps)

┌──────┬──────────────────────────┬─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┐

│  #   │           Task           │                                                                                   Detail                                                                                    │

├──────┼──────────────────────────┼─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ W3.1 │ Calendar page            │ Build /calendar page consuming the new aggregated calendar endpoint. Week/month view. Show tasks, observation plans, maintenance due, training deadlines, action due dates. │

├──────┼──────────────────────────┼─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ W3.2 │ Notifications UI         │ Notification dropdown from bell icon. Unread count badge. Notification list page at /notifications. Mark read/unread. Click-through to relevant entity.                     │

├──────┼──────────────────────────┼─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ W3.3 │ Contractor management UI │ Admin page to view/manage contractor relationships, approve/suspend contractors, view insurance status, assign tasks to contractors.                                        │

├──────┼──────────────────────────┼─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ W3.4 │ GPS tracking dashboard   │ Live/historical GPS track visualization on map for active tasks. Track stats display (distance, area, speed).                                                               │

├──────┼──────────────────────────┼─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ W3.5 │ Unified reporting page   │ /reports with tabs: Tasks, Observations, Timesheets, Assets. Summary stats + CSV export.                                                                                    │

└──────┴──────────────────────────┴─────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┘

Mobile (build from scratch)

┌──────┬────────────────────────────┬────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┐

│  #   │            Task            │                                                               Detail                                                               │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.1 │ Project scaffolding        │ React Navigation (bottom tabs + stack), auth screens (login with contractor/user detection), token storage, shared service wiring. │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.2 │ Home dashboard             │ Company name, quick stats (tasks, observations), weather widget, recent notifications count.                                       │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.3 │ Task list & detail         │ My Tasks list (filterable by status), task detail with actions (start/pause/resume/complete), assignment info.                     │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.4 │ Task creation (simplified) │ Quick-create from template, basic field entry, block selection, user assignment.                                                   │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.5 │ GPS tracking               │ expo-location integration, background tracking, bulk point upload, live track display on map, start/pause/resume/stop controls.    │

├──────┼────────────────────────────┼────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M3.6 │ Observation capture        │ Select plan → start run → capture spots with GPS + camera (expo-image-picker) + form fields → complete run.                        │

└──────┴────────────────────────────┴────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┘

Cross-platform testing: At this point both platforms can test the same task workflows, GPS data, and notifications against the shared backend.

---

Phase 4 — Web & Mobile (Secondary Features)

Web

┌──────┬────────────────────────┬──────────────────────────────────────────────────────────────────────────────────────────────┐

│  #   │          Task          │                                            Detail                                            │

├──────┼────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────┤

│ W4.1 │ Weather alerts display │ Surface weather alerts on home dashboard and calendar.                                       │

├──────┼────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────┤

│ W4.2 │ Insights completion    │ Build out phenology, projections, pest/disease stubs into functional views.                  │

├──────┼────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────┤

│ W4.3 │ Pro app header/footer  │ Apply the styling changes we discussed earlier (header with section links, matching footer). │

└──────┴────────────────────────┴──────────────────────────────────────────────────────────────────────────────────────────────┘

Mobile

┌──────┬─────────────────────────┬──────────────────────────────────────────────────────────────────────────────────────────────────────┐

│  #   │          Task           │                                                Detail                                                │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.1 │ Risk/incident reporting │ Create incident form with camera, GPS location auto-fill, severity selection. View assigned actions. │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.2 │ Asset lookup            │ View equipment/consumables, log maintenance completion, record stock usage.                          │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.3 │ Timesheeting            │ Daily time entry against tasks, submit for approval.                                                 │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.4 │ Visitor check-in        │ Quick visitor registration, sign-in/out, induction confirmation.                                     │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.5 │ Training viewer         │ View assigned modules, swipe through slides, answer questions, track completion.                     │

├──────┼─────────────────────────┼──────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ M4.6 │ Notifications           │ expo-notifications setup, push token registration, in-app notification list.                         │

└──────┴─────────────────────────┴──────────────────────────────────────────────────────────────────────────────────────────────────────┘

---

Phase 5 — Web & Mobile (Polish & Offline)

┌─────┬──────────────────────────────────────┬───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┐

│  #  │                 Task                 │                                                                Detail                                                                 │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.1 │ Mobile offline support               │ Local SQLite/Realm storage for tasks, observations, GPS points. Queue mutations when offline, sync on reconnect, conflict resolution. │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.2 │ Mobile map                           │ react-native-maps or Mapbox RN with block visualization, GPS overlay, task location context.                                          │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.3 │ Contractor mobile experience         │ Contractor-specific home screen, my companies list, company switcher, assigned tasks, training, movement logging.                     │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.4 │ Calendar on mobile                   │ Calendar view with tasks, training, maintenance due dates.                                                                            │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.5 │ Push notifications backend           │ FCM/APNS integration, device token CRUD, push delivery in notification dispatch service.                                              │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.6 │ Reporting on mobile                  │ Summary dashboards, exportable views.                                                                                                 │

├─────┼──────────────────────────────────────┼───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┤

│ 5.7 │ Web + Mobile: external calendar sync │ iCal feed generation endpoint. Google Calendar / Outlook integration.                                                                 │

└─────┴──────────────────────────────────────┴───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────┘

---

Dependency Graph (simplified)

Phase 0 (security fixes)

└─→ Phase 1 (notifications backend)

└─→ Phase 2 (remaining backend gaps)

├─→ Phase 3 Web (calendar, notifications UI, contractor mgmt)

├─→ Phase 3 Mobile (scaffold, tasks, GPS, observations)

│     ├─→ Phase 4 Mobile (incidents, assets, timesheets, training)

│     └─→ Phase 5 (offline, maps, contractor, push)

└─→ Phase 4 Web (weather alerts, insights, styling)

└─→ Phase 5 (calendar sync, reporting)

---

Notes for Ongoing Work

- Backend changes must not break the live insights app. Every backend phase should include regression testing against the insights app's endpoints (public climate, auth, weather).

- Shared package changes affect all three consumers (web, mobile, insights). Any service signature changes need to be backwards compatible or coordinated.

- As you request structural modifications, I'll slot them into the appropriate phase and flag any cascading impacts across layers.

- Mobile Phase 3 is the critical path — once scaffolding + tasks + GPS are working, you have a testable field app. Everything after that is additive.

Want to start with Phase 0 (the security fixes)?